Sprint1

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| admin | DB design  &  Login(design & coding) | \_ | 4hrs | 3/4/19 | 3/4/19 | \_ |
| Home page, add head(Team leader and marketing head) | \_ | 6hrs | 3/4/19 | 3/4/19 | \_ |
| View TL,MH details | \_ | 6hrs | 3/4/19 | 3/4/19 | \_ |
| Assign work, view work details | \_ | 8hrs | 3/4/19 | 3/4/19 | \_ |
| Report view | \_ | 6hrs | 3/4/19 | 3/4/19 | \_ |

**Sprint 2**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| Team leader | login | \_ | 2hr | 10/4/19 | 10/4/19 | \_ |
| Register employee, View employee details | \_ | 5hr | 10/4/19 | 10/4/19 | \_ |
| View assigned work by admin | \_ | 3 hr | 10/4/19 | 10/4/19 | \_ |
| Assign work to employees& view work details | \_ | 4hr | 10/4/19 | 10/4/19 | \_ |
| View work report, Send work report to admin | \_ | 6 hr | 10/4/19 | 10/4/19 | \_ |
| Monitor employee’s activity(screen  Manage,process) | \_ | 10hr | 10/4/19 | 10/4/19 | \_ |

**Sprint3**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| Marketing head | login | \_ | 2 hr | 17/4/19 | 17/4/19 | \_ |
| Register employee, View employee details | \_ | 5hr | 17/4/19 | 17/4/19 | \_ |
| View assigned work by admin | \_ | 3 hr | 17/4/19 | 17/4/19 | \_ |
| Assign work to employees& view work details | \_ | 5hr | 17/4/19 | 17/4/19 | \_ |
| View work report, Send work report  to admin | \_ | 5 hr | 17/4/19 | 17/4/19 | \_ |
| Track location, call details, sms details | \_ | 4hr | 17/4/19 | 17/4/19 | \_ |
| Back up file, erased file | \_ | 6 hr | 17/4/19 | 17/4/19 | \_ |

**Sprint4**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| Marketing employee | login | \_ | 4hr | 26/4/2019 | 26/4/2019 | \_ |
| View assigned work | \_ | 5hr | 26/4/2019 | 26/4/2019 | \_ |
| Send report to head | \_ | 6hr | 26/4/2019 | 26/4/2019 | \_ |
| Office employee | login | \_ | 4hr | 26/4/2019 | 26/4/2019 | \_ |
| View assigned work | \_ | 5hr | 26/4/2019 | 26/4/2019 | \_ |
| Send report to head | \_ | 6hr | 26/4/2019 | 26/4/2019 | \_ |