**Sprint 3 for Third Eye**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| Team Leader,  Marketing  head | login | \_ | 6hr | 10/4/19 | 10/4/19 | \_ |
| Home page | - | 3hr | 11/4/19 | 11/4/19 | \_ |
| Android  Register employee | \_ | 7hr | 13/4/19 | 14/4/19 | Due to some errors |
| Android  View Register employee | \_ | 5hr | 15/4/19 | 15/4/19 |  |