|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| Admin | DB design  &  Login(design & coding) | \_ | 5hrs | 8/3/19 | 8/3/19 | \_ |
| Home page, add TL,MH | \_ | 3hrs | 13/3/19 | 13/3/19 | \_ |
| View TL,MH details | \_ | 2hrs | 14/3/19 | 14/3/19 | \_ |
| Assign work, view work details | \_ | 6hrs | 15/3/19 | 16/3/19 | Due to some errors |
| Report view, attendance  view | \_ | 6hrs | 19/3/19 | 19/3/19 | \_ |
| template | pending | 8hrs | \_ | \_ | \_ |

**Sprint for Third Eye**